MAGMA FLOOD CONTROL DISTRICT

MINUTES OF THE

WEDNESDAY, SEPTEMBER 11, 2013 MEETING

The meeting was called to order at 4:05 p.m. at the Florence Unified School District - Anthem K-8 Band Room, 2700 N. Anthem Way, Florence, Arizona.  The meeting was properly posted within the boundaries of the District and a phone number of 1-800-920-7487 was provided for individuals residing within and without the District to appear telephonically for the meeting. The Meeting was called to order by President Vincent Dobson.  President Dobson, Director Ty LeSueur and Director Wayne Dames appeared telephonically at the meeting.  Others present were Kent Pace (General Manager), Larry Pfeiffer (Assistant Secretary to the Board), and Stephen Cooper (District Counsel).  One member of the public, Charles Smith, was present.

Given there was one public attendee at the meeting, the Welcome and Introductions

were made.

The next item of business was approval of the Minutes of July 9, 2013.  Separate

motions were  made by Wayne Dames and seconded by Ty LeSueur to approve the Regular

Meeting Minutes and the Executive Session Minutes.  Thereafter the Minutes were approved.

General Manager Pace gave a status report on the Dam Rehabilitation.  He noted that the

Rehabilitation of the Dam was now approximately 68% complete and approximately $5.1 million dollars has been paid to the Contractor for construction completed to date.

General Manager Pace also stated that he has asked FNF Construction for an updated schedule which he has not yet received. General Manager Pace believes construction should be completed by the end of the year.

General Manager Pace also noted that MFCD is receiving reimbursement from NRCS within approximately 30 days of submitting its requests.

General Manager Pace also reported the District Financial audit should be completed within 30 days.

Lastly, General Manager Pace report since there was only one candidate for the only Board seat open in the upcoming election, the Pinal County Board of Supervisors cancelled the election and appointed Board President Vinson Dobson for a four year term.

The next item of business was a Call to the Public, in which Charles Smith asked for an

overview of the functions of the District and asked about the impact these functions were having

on his property taxes.

General Manager Pace gave an overview of the history the Flood Control District.  The District was created in the early 60’s as part of flood control project to protect agricultural lands.  This resulted in a 5 ½ mile long dam being built North of Arizona Farms Road.  The dam experienced two (2) problems:  First, by the 1970’s the influx of housing downstream of the dam resulted in the dam being reclassified as a high hazard dam (a dam which protects a significant population and improvements).  Because the dam was built as a class B agricultural dam, significant improvements were necessary to bring the dam in compliance with the design safety requirements associated with protecting the population and improvements of a high hazard dam.  Second, as the dam aged the earthen embankment, of which the structure is comprised, began to develop cracks throughout the 5½ miles of its length.  The need to address these issues first occurred in the mid 70’s.   Limited repairs were done over the years but unfortunately the repairs were far from those needed to provide the safety requirements regulatory agencies were requiring.  Currently the Arizona Department of Water Resources, Dam Safety division has classified the dam as “Unsafe, non-emergency”.  Once the Rehabilitation is complete, the “Unsafe” classification will be removed.

In order to bring the dam up to modern standards which have elapsed over the fifty (50) year period, engineering firms were consulted and the original cost estimate to rehabilitate the dam was approximately $47,000,000.00 dollars.  The District was not satisfied with this cost proposal and solicited experts on dam repair to address the safety issues it faced.  Ultimately the approved rehabilitation plan for the dam included engineering and construction costs of $11,500,000.00 dollars.  Thankfully, the District was able to partner with the NRCS in which sixty-five (65%) percent of the funding to repair the dam would be paid by the federal government and the District would be responsible for the remaining thirty-five (35%) percent.

As a result of entering into the agreement with NRCS to repair the dam, property taxes had to increase to meet the District’s portion of the funding.  It was initially envisioned that the property taxes would begin to be reduced in tax year 2012 after the repairs were completed.  Unfortunately, additional problems were discovered during the dam repair.  Nonetheless, the 2012 taxes for the District dropped approximately sixty-five (65%) percent.

Since reducing taxes in 2012, two issues have arisen as priorities for the District:  1) Testing results completed on the 1995 placement of central filter, in what is arguably the deepest and most critical section of the dam, determined the material placed was far from the quality of material being used in the current rehabilitation.  As a result of the board’s discomfort with the test results and the related implications, the decision was made to remove the existing central filter and replace it with material meeting the current project specifications in addition to installing a geotextile fabric (as was done through-out the remaining 4.5 miles of the dam during the current rehabilitation project).  The end result will be that the entire 5.5 mile dam will be uniformly repaired to today’s engineering standards and is designed to have a 100 year useful life if properly maintained.  FNF Construction has estimated this additional work to cost approximately $2,626,225.08 dollars.  The District is looking to other proposals from contractors to evaluate and determine if this work can be done in a more efficient and inexpensive manner.  2) The NRCS has agreed (for a limited time) to fund 65% of the repairs of certain portions of the Magma channel which is comprised of three sections (the Upper, Middle, and Lower).  The Magma Channel essentially delivers the flood water impounded behind the Dam (as well as other flood water from within the District) to the Gila River.  Much of the Magma Channel system is not built to today’s engineering standards and is in need of improvement and repair.

General Manager Pace noted that the alternative to making the repairs to the dam and district infrastructure would have been to breach the dam.  In many instances this would subject the district residents to flooding.  The District investigated the cost of obtaining flood insurance and learned that the estimated annual cost would be approximately $600.00 to $800.00 dollars per year and this expense would be essentially in perpetuity.  Due to the District entering into the cost splitting program with NRCS, the real property taxes have been kept at or below approximately $300.00 dollars per year (for an average home valued at $100,000.00 dollars).  Once the dam and related district infrastructure is repaired, it is anticipated that the District’s property tax rates will significantly reduce, because at that point the District’s expenses will mainly be maintenance related.  It is anticipated, that the property tax rates may have to remain at their current rates for an additional two (2) years to complete these priorities.

The next item of business was an Executive Session which commenced at 4:36 p.m. and

adjourned at 4:44 p.m.

The next item of business was discussion to authorize the General Manager to execute Amendment No. 5 to the Cooperative Agreement No. 68-9457-10-492 with NRCS.  General Manager Pace noted that the purpose of the contract modification was to increase the authorized federal funding by an additional $81,339.32 dollars to provide additional funding for engineering services for plan, design and construction rehabilitation of the dam.  A motion was made by Board Member Dames to approve Amendment No. 5 of the Cooperative Agreement No. 68-9457-10-492 with NRCS and to authorize General Manager Pace to execute the necessary documentation.  The motion was seconded by Board Member LeSueur.  The motion was then put to a vote and passed unanimously.

The next item of business was the discussion of authorization for the General Manager to

authorize a change order to Contract 2007-01 with AMEC to include all previously authorized and additional new tasks relating to the Lower Magma Channel including but not limited to Tasks 2A, 2B, 2C, 2D, 2E, & 2F as referenced and described within the August 29, 2013 proposal for an additional amount of $31,499.01 above the previously contracted amount.  If approved, the General Manager would also be authorized to take all reasonable and necessary actions to dispose of all contractual and administrative issues including but not limited to a) the right to issue a notice to proceed, and b) the right to approve change orders (as needed) to assure completion of the project. A motion was made by Board Member LeSueur and seconded by Board Member Dames to approve the change order to Contract 2007-01 with AMEC. Thereafter, this matter was unanimously approved.

The next item of business was discussion of authorization for the General Manager to authorize a change order to Contract #2013-01 (arising from Contract#2007-01) with JE Fuller/ Hydrology & Geomorphology, Inc. to include all previously authorized and additional new tasks relating to the Lower Magma Channel including, but not limited to, Phase 1 (alternatives analysis & preliminary design) and Phase 2 (final design), and the additional tasks relating to the Middle Magma Channel scope of work (Phase 3), as referenced and described within the September 5, 2013 proposal for an additional amount of $365,050.00 above the previously contracted amount.  If approved, the General Manager would also be authorized to take all reasonable and necessary actions to dispose of all contractual and administrative issues including but not limited to a) the right to issue a notice to proceed, and b) the right to approve change orders (as needed) to assure completion of the project. A motion was made by Board Member Dames to approve this change order, and was seconded by Board Member LeSueur. Thereafter the motion was unanimously approved.

The next item of business was Ratification of the Pinal County Board of Supervisors RESOLUTION NO. 080713-MFCD – cancelling the uncontested election of board members of the Magma Flood Control District which was scheduled to be held on October 2, 2013, and appointing Vinson Dobson to a four year term as a board member. A motion was made by Board Member LeSueur and seconded by Board Member Dames to ratify the Pinal County Board of Supervisors RESOLUTION NO. 080713-MFCD – cancelling the uncontested election of board members of the Magma Flood Control District and thereafter it was approved.

The next item of business was District Attorney Stephen Cooper administering the oath of office for a new 4 year term as a Board member to Vinson Dobson.

The next item of business was Board reports. It was noted that the December meeting would include an election of Officers for the District.  It was also noted that there would be two upcoming Public Meetings as part of the requirements for receiving Federal Funding. The Public Meetings will be advertised and posted on the District website, with the first meeting to be held in October.

There were no other reports to come before the Board.

The next item of business was other business that may become before the Board.  	There being no further business before the Board, the meeting was adjourned at 4:58 p.m.

RESPECTULLY SUBMITTED this _____ day of September, 2013.

______________________________________

STEPHEN R. COOPER, Attorney for

MAGMA FLOOD CONTROLDISTRICT